## Slide 1: Dark Scrum and Scrum Anti-patterns
Kevin Scannell, David Ferry CSCI 5030 – Principles of Software Development
Saint Louis University St. Louis, MO 63103

## Slide 2: Obama’s Trauma Team Software Development Strategy
Story of the fall and salvation of Healthcare Marketplace
Large $300-million dollar project that did not work at all at launch
First day of nationwide launch: 6 people able to sign up for healthcare in entire nation
Login step only had 91% availability... imagine if google.com was down for 2 hours a day
Clearly not a normal Scrum team, but maybe "emergency scrum" under the situation

## Slide 3: Agile Philosophy and Scrum in OTT
Mikey Dickeron's stand-up meetings (two quick scrums per day)
Meetings are for solving problems- forward focused attitude
Flat management, experts make decisions and talk, not managers
24-48 hour "sprints"
Punch list = product backlog
Small teams ("putting 10 people on a fix that would take one coder 10 days doesn’t turn it into a one-day project")
As sustainable as possible development ("And I’d say till I was blue in the face, ‘We’re doing as much as we can as fast as we can, and we’re going to do that no matter what the deadline is.'")

## Slide 4: Scrum Anti-patterns in OTT
No testing
No ownership of challenges from engineers
No product owner or other single person responsible for project success
Management interference (turf wars) and siloed responsibilities

## Slide 5: Dark Scrum Discussion
Small Group Question: Why does Agile/Scrum work?

## Slide 6: Notes on Dark Scrum
Self-organization is slow to happen
It takes people a long time to adjust to the new way of thinking, they just want to keep doing their old jobs
Analogy: imagine the culture shift if we flipped this classroom to a scrum model
“Daily oppression”. Daily scrum can be a place for a “power holder” to exert control
“How convenient that there’s a mandatory meeting where he can do that, every single day!”
Same issue at the bi-weekly scrum planning meetings
Sprint retrospective becomes a biweekly look back at your failures, a reminder of how badly you’ve done

## Slide 7: Keeping Power Holders at Bay
Deliver increments frequently with real, live features! Allows regular demos with improvement to stakeholders. This is an underappreciated benefit of agile/scrum methodologies!
Acceptance testing as a kind of “contract”
Refactoring
TDD
Continuous integration

## Slide 8: Scrum Anti-Patterns
A software pattern is a general, reusable solution to a commonly occurring problem.
An anti-pattern a commonly occurring problem in the implementation of general, reusable solutions.

## Slide 9: Product Owner Anti-patterns
Absent PO (no customer feedback)
PO clinging to tasks (no changes mid-sprint)
Inflexible PO in face of reality
Delaying PO (should accept items as done mid-sprint in the spirit of continuous integration, can’t only check in every two weeks)
Misuse of sprint cancellation (must be done sometimes - see next point - but only in consultation with the team since maybe they can “save” the sprint!)
No sprint cancellation (e.g. if management cancels a feature or product completely and finishing the sprint would be a waste)

## Slide 10: Developer Team Anti-patterns
No work-in-progress limit
Cherry-picking
Board out-of-date
Side-gigs (working on stuff not in the sprint backlog)
“Gold-plating” (adding unnecessary work to sprint backlog items)

## Slide 11: Scrum Master Anti-patterns
Flow disruption
Lack of support
Micro-management (SM allows PO or others to micro-manage the team, must be a shield)
#NoRetro (SM needs to collect data during the sprint for the retrospective)

## Slide 12: Scrum Team Anti-patterns
The maverick & the sprint backlog (no adding stuff to sprint backlog, no matter how awesome!)
Hardening sprint (or a “cleanup” sprint; shouldn’t be necessary, means your acceptance tests weren’t good enough if you accepted buggy features)
Delivering Y instead of X
No sense of urgency
New kid on the block (onboarding a new team member)
Variable sprint length

## Slide 13: Project Discussion
Tools
Organization
Our implementation of Scrum
Project scope