## Slide 1: Project
David Ferry CSCI 5030 – Principles of Software Development
Saint Louis University St. Louis, MO 63103

## Slide 2: Purpose & Evaluation
Recall course assessment objectives:
Conduct a software development project as part of a team, using an agile process such as Scrum
Make effective use of a modern version control system
Use principles of software design in the implementation of a medium-to-large scale software project
Conduct effective code reviews and refactor existing code
You will be assessed by:
Checking git logs
Adherence to methodology
Participation in code reviews (will be discussed later)
Peer evaluations at Alpha, Beta, and Final milestones
Evaluation does not rely on completing certain features.

## Slide 3: Scrum for CSCI 5030
We can’t do the full scrum experience
  We don’t work 40 hour weeks on this class
Find two times a week to meet for 15-20 minutes for the “standup” meeting
Project owner: me, and “you”
  I will develop a set of user stories and features, but you are free to go your own direction as well
Scrum master: self-selected
Project backlog – manage how you want
Sprint backlog – manage how you want, possibly use Gitlab “issues board”

## Slide 4: Backlog Boards
Ideal:
No place to put physical board
Gitlab gets the above minus stories organization
Lots of online tools: Trello, etc.

## Slide 5: Sprint Planning – Next Time
Move some user stories from project backlog into sprint backlog
  Estimate sizes of stories and team ability
Populate user stories with tasks
Team assigns tasks to itself

## Slide 6: Group Assigments
I will have you fill out a survey tonight
We could do slightly larger, or slightly smaller groups (5-6 versus 3-4).
Groups will have a mix of ability levels and backgrounds
  Both general experience and specific experience in the project technologies
  To the best of my ability, each group will have a mix of more experienced and less experienced programmers